**Weekly activity report**

Name: Pham huynh tri minh role: team member  
 Date: January 29th, 2018 Week: 15 (22-26/01/2018)

present activity

|  |  |
| --- | --- |
| activity subject: | Read a book “Building blockchain projects” |
| Prepare for 2 presentations at Bosch. |
| Connect Frontend – Backend (Demo app: Betting) |
| Create Home - Discover - Rooms - Q&A page (continue) |
| status: | 66% - Still in Chapter 6. |
| 100% - Present at Bosch in Monday and Friday. |
| 70% - Connect successfully. |
| 25 – Created Home page. |
| result: | Change this task into optional, we find some interested things to work with. |
| People at Bosch are interested in this technology and they would like to have more workshops like this. |
| Some function we didn’t know to call and use it in frontend. |
| Focus on create a demo betting application so didn’t create new pages. |
| Hours: | 40 hours |

supervisor name: le Ngoc son Signature:

Next activity

|  |  |
| --- | --- |
| activity subject: | Create Home - Discover - Rooms - Q&A page (continue) |
| Call functions from backend. |
| Read about Infinitive Loop, Death Locks and weakness of Blockchain. |
|  |

supervisor name: le Ngoc son Signature: