**Weekly activity report**

Name: Pham huynh tri minh role: team member  
 Date: december 04, 2017 Week: 7 (27/11-1/12/2017)

present activity

|  |  |
| --- | --- |
| activity subject: | Learn to use Visual Studio Team Services to manage the project (pick another tools if it too big for this project) (continue) |
| Redesign process, make it more effective and search for a way of running a smart contract without gas/money. |
| Can use the Lab to test some frameworks. (continue) |
| status: | 90% - Choose Asana to manage. Had created and assigned tasks in Asana, in progress of filling documents on Asana. |
| 70% - Can deploy and run a smart contract with gas/money free cause it’s running on test network. |
| 70% - Can use the lab but still stuck with the hardware. |
| result: | https://app.asana.com/0/487848282932192/board |
| <https://coursetro.com/courses/20/Developing-Ethereum-Smart-Contracts-for-Beginners>  Don’t understand enough about the technology but get the concept. Will try the Đapp to run the smart contract with graphics interface. |
| Download and install some libraries and packages. |
| Hours: | 32 hours |

supervisor name: le Ngoc son Signature:

Next activity

|  |  |
| --- | --- |
| activity subject: | Research about Đapp |
| Filling documents on Asana |
|  |
|  |

supervisor name: le Ngoc son Signature: