## Slide 1
Performance Testing Dashboard

## Slide 2
Meet The Team
Dang Thi Thao My
1359042
Nguyen Anh Quan
1359049
Le Huynh Anh Tuan
1259027
Bui Nguyen Thien Khanh
1359041

## Slide 3
Presentation Content:
Project Overview.
Solution
Milestone and Status
Individual Work Hours – Learn and Achievement.
Issues and Recommendations
Demo.

## Slide 4
Project Overview
Performance Testing Dashboard
Client Robert Bosch

## Slide 5
Project Description
Performance Testing Dashboard
User Authentication
Jmx Script Management
Show Reports
Reports Comparison
Report Export
Run Jmeter Script
Real-Time Report
Master Machine Configuration
Slave Machine Configuration

## Slide 6
Technical Skill
Software Development Process
Analyze, Design, Implement, Test
Concurrency Programing
MultiThread
Performance Testing - Jmeter
Spring Framework
Security, Spring MVC,
Template FreeMarker
Source Code Control
Using Git To Control
Our Source Code
Unit Test
JUnit

## Slide 7
01
05
04
03
02
Working as a Scrum Team
Time Management
How to work in Professional Environment
Independence
Problem Solving

## Slide 8
Self-estimation
Time Work:
~400 hours per each member

## Slide 9
Solution
Security
Project
Agent
Script
Report
Jmeter Core
{ REST }
User
Test
Web server/Master
Agent 1
Agent 2
Agent n
…

## Slide 10
Solution
Security
Project
Agent
Script
Report
Jmeter Core
{ REST }
User
Test
Web server/Master
Agent 1
Agent 2
Agent n
…

## Slide 11
Quality Assurance
Requirements Development
Requirements Management
Design
Coding
Intergration
Testing
Post Delivery
Bug-fix
Reviews
Verification
Validation

## Slide 12
Other Milestones
Releases
Project Milestone
Sprint 0
Sprint 1
Sprint 3
Sprint 12
Sprint 16
Closure
…
…
Envision
Sprint 2
M1
M2
M7
M8
M9
1st release
2nd release
Minimum Viable Product
Final release
Key Milestone | Description | Planned date
M1 | Complete Gathering Requirements | 10/07/2016
M2 | Proposal approved | 10/20/2016
M3 | Complete Design | 10/24/2016
M4 | Prototype approved | 10/26/2016
M5 | Release 1 | 12/5/2016

## Slide 13
Project Status
Requirement | State | Percentage of Done
User Authentication | Closed | 100%
User Management | In-progress | 50%
Script Management | In-progress | 70%
Report Management | Paused | 80%
Test Suite Management | In-progress | 30%
Real-time Report | In-progress | 30%

## Slide 14
Believe in Kitties power!
ISSUES
Issues
GIT problem
Data loss
Conflict
Distribution Testing
Complexity
No solution
Report req. expansion
Live with switch tabs
Unstable graph
New params
Small
problems
Unit test
Jmeter
War
Source Tree
Issue log
Commit rules
Research
Jenkins similarity
Current status
Specify params
InfluxDB
Unit testing best practice
Properties file
Ask mentor

## Slide 15
Keep your current performance!
Recommendation
5 Recommendations for the following time
What our team must focus is tracking what we have done and have yet done : Deliverables, Milestones, Unfinished Modules, Open Issues. Specifically:
Keep our current performance status
Have a good relationship with client
Track project metrics to take instant action and keep the project complete on schedule
Target
Tracking
Document
Team
Product
Keep contact with supervisor
Continue on managing risk, issue and change request
Notes: cont' on managing risk, issue, change request
Track project metrics in order to take appropriate actions and keep project complete on schedule

## Slide 16
THANKS FOR LISTENING !!!